# Optisweep AI Support Assistant — Phase 0 Execution & Validation Plan

# Introduction

This document defines the execution strategy, stage-gated implementation plan, operational validation model, and progress tracking framework for the Optisweep AI Support Assistant — Phase 0 initiative.

Phase 0 is a focused operational proof-of-value effort designed to validate that AI-assisted troubleshooting can improve the speed, consistency, traceability, and scalability of Optisweep support operations before broader enterprise investment and production-scale implementation.

The primary goal of Phase 0 is not to build a production-ready enterprise platform. The purpose is to validate the foundational operational assumptions behind the system, including:

- symptom-driven troubleshooting orchestration

- grounded retrieval quality

- workflow-guided operational troubleshooting

- deterministic escalation behavior

- operational usefulness and trust with support personnel

- reusable structured knowledge modeling

- long-term feasibility of centralized support intelligence

Phase 0 intentionally limits scope to a narrow operational problem set in order to maximize learning quality while minimizing implementation complexity and project risk.

The active operational scope for Phase 0 is:

CAT-1 — WCS / Service Failure

This category was selected because:

- it represents recurring high-impact operational incidents

- the issue signatures recur consistently across incidents

- the troubleshooting patterns are relatively well understood

- escalation behavior is already observable

- historical RCA and support evidence exist across multiple systems

- it provides strong validation potential for retrieval, workflow routing, and escalation logic

The system will use manually curated operational incident packages derived from:

- Teams RCA discussions

- Salesforce RCA findings

- Confluence KBAs

Phase 0 explicitly excludes:

- enterprise API integrations

- automated ingestion

- production deployment

- knowledge graph implementation

- ML model training

- autonomous agents

- enterprise authentication

- multi-category troubleshooting coverage

Those capabilities remain deferred to later phases once the foundational operational model is validated successfully.

# Phase 0 Vision

The long-term vision of the Optisweep AI Support Assistant is to create a centralized operational intelligence platform capable of:

- reducing dependency on experienced engineers

- standardizing troubleshooting behavior

- improving escalation quality

- accelerating issue resolution

- preserving institutional operational knowledge

- improving operational consistency across sites and teams

- creating reusable structured troubleshooting intelligence

- enabling future ML and knowledge graph capabilities

Phase 0 serves as the operational and architectural foundation for that broader vision.

Rather than attempting to automate the entire support ecosystem immediately, Phase 0 focuses on validating the most critical foundational capability:

Can the system recognize operational failure signatures from natural language symptoms and guide users through grounded, structured troubleshooting workflows with sufficient operational usefulness to justify expansion?

# Problem Statement

The current Optisweep support model relies heavily on fragmented operational knowledge spread across:

- Microsoft Teams discussions

- Salesforce cases

- RCA records

- Confluence KBAs

- engineer tribal knowledge

- operational investigation notes

This creates several operational challenges:

Knowledge Fragmentation

Operational troubleshooting knowledge exists across disconnected systems with no centralized retrieval or structured reuse mechanism.

Heavy Engineer Dependence

Support personnel frequently require direct engineer involvement for recurring operational issues due to:

- lack of structured workflows

- inconsistent troubleshooting procedures

- poor visibility into historical incidents

- unclear escalation boundaries

Repeated Diagnosis Cycles

Recurring incidents often require repeated manual investigation because:

- operational findings are not normalized

- troubleshooting paths are not reusable

- RCA knowledge is difficult to retrieve

- escalation context is inconsistent

Inconsistent Escalation Quality

Escalation summaries vary significantly in quality and completeness, increasing:

- engineer investigation time

- operational downtime

- troubleshooting ambiguity

# Proposed Solution

The Optisweep AI Support Assistant will operate as a structured AI-assisted troubleshooting platform using:

- retrieval-augmented generation (RAG)

- symptom-driven workflow routing

- deterministic orchestration logic

- structured operational workflows

- deterministic escalation rules

- manually curated operational knowledge packages

The system will:

- Accept natural language troubleshooting input

- Extract operational symptom signals

- Retrieve grounded historical evidence

- Determine workflow confidence

- Route users through validated troubleshooting workflows

- Escalate deterministically when required

- Generate structured escalation summaries for engineers

All responses must remain:

- source-backed

- traceable

- operationally grounded

- confidence-aware

The system will never retrieve directly from live enterprise systems during runtime. Runtime retrieval occurs exclusively against a curated operational knowledge layer. This architectural boundary improves:

- retrieval consistency

- trust

- traceability

- operational safety

# Phase 0 Objectives

## Primary Objectives

Symptom-Driven Workflow Selection

Validate that the system can:

- recognize recurring operational failure signatures

- classify operational incidents

- select appropriate troubleshooting workflows

- avoid unsafe workflow routing

Grounded Retrieval

Validate that the system can:

- retrieve relevant operational evidence

- return citations

- support troubleshooting with grounded RCA findings

Structured Troubleshooting Guidance

Validate that users can:

- follow role-based workflows

- execute support-safe operational actions

- understand escalation boundaries

- progress through troubleshooting consistently

Deterministic Escalation

Validate that escalation logic can:

- identify escalation triggers reliably

- classify escalation domains correctly

- produce useful escalation summaries

- improve engineer handoff quality

Operational Trust

Validate that:

- support personnel trust the workflow guidance

- escalation quality improves

- retrieval usefulness is operationally valuable

- stakeholders see value in broader investment

# Success Definition

Phase 0 is considered successful if the system demonstrates:

| Validation Area | Success Definition |
| --- | --- |
| Retrieval | Relevant operational evidence retrieved consistently |
| Workflow Routing | Correct workflows selected from symptom signatures |
| Workflow Execution | Users can progress through structured troubleshooting |
| Escalation | Escalation triggers behave deterministically and safely |
| Trust | SMEs indicate willingness to continue using the system |
| Strategic Value | Stakeholders approve progression toward Phase 1 |

Importantly:

Phase 0 success is not defined by:

- production readiness

- scale

- automation maturity

- enterprise integrations

- full platform completeness

Phase 0 success is defined by:

- operational usefulness

- workflow trust

- retrieval quality

- orchestration quality

- escalation quality

- stakeholder confidence

# Scope Philosophy

Phase 0 intentionally prioritizes:

- narrow scope

- high-quality operational modeling

- deterministic behavior

- grounded retrieval

- workflow traceability

- operational validation

The project explicitly avoids overengineering during this stage.

The objective is to validate the operational foundation first before expanding into:

- automated ingestion

- enterprise connectors

- ML classifiers

- knowledge graphs

- autonomous agents

- broader issue category support

This staged approach reduces:

- architectural risk

- operational risk

- stakeholder confusion

- implementation complexity

- long-term rework

while creating a strong foundation for future enterprise expansion.