# Optisweep AI Support Assistant — Phase 0 Execution Tracker

| Stage | Status | % Complete | Goal | Stage Gate | Owner | Notes / Risks |
| --- | --- | --- | --- | --- | --- | --- |
| Stage 0 — Alignment & Scope Definition | Complete | 100% | Finalize scope, architecture direction, success criteria, and operational boundaries | Stakeholder approval of Phase 0 scope and success metrics | Caiya | Awaiting final stakeholder alignment |
| Stage 1 — Foundation & Knowledge Structuring | In Progress | 30% | Build technical foundation and normalized CAT-1 dataset | Retrieval and ingestion operational | Caiya | Dependent on finalized CAT-1 source packages |
| Stage 2 — Workflow & Orchestration Validation | Not Started | 0% | Validate workflow routing, orchestration, and escalation behavior | End-to-end troubleshooting sessions operational | Caiya | Depends on Stage 1 retrieval quality |
| Stage 3 — Operational Validation & Stakeholder Demonstration | Not Started | 0% | Validate operational usefulness and stakeholder confidence | Stakeholder approval for Phase 1 progression | Caiya | Requires SME validation sessions |

Overall Phase 0 KPI Dashboard

| KPI | Target | Current |
| --- | --- | --- |
| Overall completion | 100% | ~20% |
| Incident packages normalized | 7 | 2 |
| Workflows authored | 3 | ~1 |
| SME-approved workflows | 3 | 0 |
| Retrieval accuracy | >70% | N/A |
| Citation coverage | 100% | N/A |
| End-to-end troubleshooting scenarios | 3 | 0 |
| Escalation templates validated | 3 | 0 |

Risks & Blockers Log

| Risk / Blocker | Severity | Owner | Mitigation | Status |
| --- | --- | --- | --- | --- |
| Azure access delays | High | IT | Coordinate early with Matt Kirchner | Open |
| SME review availability | Medium | Caiya | Schedule early walkthroughs | Open |
| Retrieval quality issues | High | Caiya | Narrow CAT-1 scope and manual curation | Open |
| Workflow overcomplexity | Medium | Caiya | Keep workflows deterministic and narrow | Open |
| Scope creep | High | Caiya | Strict Phase 0 boundaries | Open |

Contents

1.	Stage 0 — Alignment & Scope Definition	1

2.	Stage 1 — Foundation & Knowledge Structuring	1

3.	Stage 2 — Workflow & Orchestration Validation	1

4.	Stage 3 — Operational Validation & Stakeholder Demonstration	1

# Stage 0 — Alignment & Scope Definition

Stage Objectives

- Finalize operational scope

- Finalize CAT-1 taxonomy

- Define success metrics

- Finalize orchestration philosophy

- Finalize escalation philosophy

- Confirm Phase 0 boundaries

## Deliverable Tracker

| Deliverable | Status | % Complete | Priority | Owner | Dependencies | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Phase 0 SOW finalized | Complete | 100% | Critical | Caiya | None | Includes architecture and scope |
| CAT-1 scope finalized | Complete | 100% | Critical | Caiya | RCA analysis complete | CAT-1 active |
| Dataset schemas finalized | In Progress | 100% | Critical | Caiya | Dataset strategy refinement | May still refine workflow linkage |
| Workflow architecture finalized | Complete | 100% | High | Caiya | Tool logic complete | YAML-driven |
| Escalation philosophy finalized | Complete | 100% | High | Caiya | CAT-1 escalation analysis | Deterministic rules |
| Stakeholder alignment review | Pending | 100% | Critical | Stakeholders | Presentation/demo material | Needs formal walkthrough |

## Stage 0 Success Metrics

| Metric | Target | Current |
| --- | --- | --- |
| Scope approval | Approved | Approved |
| CAT-1 issue definition complete | 100% | 100% |
| Dataset architecture defined | 100% | 100% |
| Workflow architecture defined | 100% | 100% |
| Escalation model defined | 100% | 100% |

# Stage 1 — Foundation & Knowledge Structuring

Technical Foundation

- Build foundational environment

- Configure Azure services

- Establish backend orchestration scaffold

- Create dataset-specific storage layers

Knowledge Structuring

- Normalize CAT-1 incidents

- Create retrieval-ready datasets

- Establish ingestion pipeline

- Build Dataset 0 — Context / Domain Reference

Workflow & Procedure Foundation

- Store workflows separately from incidents

- Store reusable procedures separately from workflows

- Enable workflows/procedures to evolve as new incidents are ingested

- Establish relationship tracking between operational entities

Retrieval & Validation

- Validate retrieval quality

- Validate citation coverage

- Validate structured extraction quality

- Validate incident-to-workflow linkage

## Stage 1 Infrastructure Tracker

| Task | Status | % Complete | Priority | Dependencies | Notes |
| --- | --- | --- | --- | --- | --- |
| Azure OpenAI setup | Pending | 0% | Critical | Azure access |  |
| Azure AI Search setup | Pending | 0% | Critical | Azure access |  |
| FastAPI scaffold | Pending | 0% | High | None |  |
| LangGraph scaffold | Pending | 0% | High | None |  |
| GitHub repo structure | In Progress | 20% | Medium | SOW finalized |  |
| Dataset containers/databases created | Pending | 0% | Critical | Schema finalization | Separate storage per dataset |
| Canonical incident database created | Pending | 0% | Critical | Dataset architecture | Main retrieval dataset |
| Timeline events database created | Pending | 0% | High | Dataset architecture | Workflow reconstruction support |
| Workflow definitions database created | Pending | 0% | Critical | Workflow model finalized | Versioned workflows |
| Procedure dictionary database created | Pending | 0% | Critical | Procedure schema finalized | Reusable operational procedures |
| Raw evidence database created | Pending | 0% | Medium | Evidence schema finalized | Logs, screenshots, notes |
| Escalation summary database created | Pending | 0% | High | Escalation schema finalized | Engineer handoff records |
| Relationship model defined | Pending | 0% | Critical | Dataset relationships | Supports refinement and future KG |

## Dataset Storage Architecture

| Dataset | Storage Purpose |
| --- | --- |
| Dataset 0 — Context Reference | Product definitions, glossary, escalation tiers, support roles, process definitions |
| Dataset 1 — Canonical Incident Records | Main incident-level retrieval and routing records |
| Dataset 1.5 — Timeline Events | Ordered troubleshooting sequence per incident |
| Dataset 2A — Incidence Workflow Definitions | Initial decision-trees pointing to specific incidences |
| Dataset 2B — Procedure Dictionary | Reusable operational procedures |
| Dataset 2C – Workflow Definitions | Runtime decision-tree troubleshooting workflows |
| Dataset 3 — Raw Evidence Chunks | Supporting source text, screenshots, logs, notes |
| Dataset 4 — Source Artifacts | Linked files, screenshots, exported cases |
| Dataset 5 — Escalation Summaries | Engineer handoff templates and escalation records |

## Dataset Normalization Tracker

| Incident | Category | Status | % Complete | Notes |
| --- | --- | --- | --- | --- |
| 229716 | CAT-1 | Pending | 80% | First full operational package |
| 229374 | CAT-1 | Pending | 75% | Strong RCA + Teams evidence |
| 229777 | CAT-1 | Pending | 0% | Recurrence pattern |
| 229488 | CAT-1 | Pending | 0% | Service restart pattern |
| 228086 | CAT-1 | Pending | 0% | Memory issue pattern |
| 223554 | CAT-1 | Pending | 0% | Hospital restart pattern |
| 227895 | CAT-1 | Pending | 0% | Ignition crash pattern |

## Workflow Candidate Tracker

| Workflow Candidate | Status | SME Reviewed | Notes |
| --- | --- | --- | --- |
| heartbeat_timeout_no_rms_alarm_v1 | Pending | No | Initial workflow target |
| agvs_stopped_hospital_remove_hangs_v1 | Pending | No | Derived from CAT-1 patterns |
| service_restart_recovery_flow_v1 | Pending | No | Engineer-focused recovery |

## Workflow / Procedure Refinement Strategy

Key Design Rule

Do not treat workflows as static documents.

Treat workflows and procedures as:

- versioned operational assets

- continuously refined operational knowledge

- reusable troubleshooting building blocks

## Refinement Model

New incident ingested
→ compare against existing incidents
→ identify matching workflow/procedure
→ detect new variation or failed step
→ propose workflow/procedure update
→ SME review
→ publish new workflow/procedure version

## Relationship Tracking Needed in Stage 1

| Relationship | Example |
| --- | --- |
| Incident → Workflow | Incident 229716 supports heartbeat_timeout_no_rms_alarm_v1 |
| Incident → Procedure | Incident used restart_optisweep_service |
| Procedure → Workflow Step | Workflow step references reusable restart procedure |
| Incident → Symptom | AGVs stopped, heartbeat timeout, no RMS alarms |
| Incident → Root Cause | WCS/Ignition communication instability |
| Incident → Escalation Domain | Application, controls, OT networking |
| Workflow → Evidence | Workflow backed by RCA, Teams, Salesforce evidence |

## Stage 1 Success Metrics

| Metric | Target | Current |
| --- | --- | --- |
| Incident packages normalized | 7 | 0 |
| Workflow candidates authored | 3 | 0 |
| Dataset containers created | 8 | 0 |
| Retrieval accuracy | >70% | N/A |
| Citation coverage | 100% | N/A |
| Structured extraction success | >80% | N/A |
| Workflow/procedure relationship model | Complete | 0% |

## Stage 1 Gate Criteria

Required Before Advancement to Stage 2

| Gate Criteria | Required |
| --- | --- |
| Azure environment operational | Yes |
| Dataset 0 exists | Yes |
| Dataset containers/databases exist | Yes |
| Initial incident records normalized | Yes |
| CAT-1 incidents normalized | Yes |
| Retrieval operational | Yes |
| Citations operational | Yes |
| Workflow candidates generated | Yes |
| LangGraph scaffold functional | Yes |
| Workflows stored separately from incidents | Yes |
| Procedures stored separately from workflows | Yes |
| Incidents linked to workflows/procedures | Yes |
| Retrieval works across incident records | Yes |
| Workflow/procedure refinement model drafted | Yes |
| Relationship model defined | Yes |

# Stage 2 — Workflow & Orchestration Validation

Stage Objectives

- Build orchestration logic

- Build workflow engine

- Validate symptom-driven routing

- Validate escalation behavior

- Build troubleshooting UI

## Orchestration Tracker

| Task | Status | % Complete | Notes |
| --- | --- | --- | --- |
| Symptom extraction | Pending | 0% | Structured operational signals |
| Retrieval routing | Pending | 0% |  |
| Workflow confidence evaluation | Pending | 0% |  |
| Clarification prompting | Pending | 0% |  |
| Conversation state management | Pending | 0% |  |

## Workflow Engine Tracker

| Task | Status |  | % Complete | Notes |
| --- | --- | --- | --- | --- |
| YAML workflow loader |  | Pending | 0% |  |
| Step execution engine | Pending |  | 0% |  |
| Branching logic | Pending |  | 0% |  |
| Stop conditions | Pending |  | 0% |  |
| Validation checkpoints | Pending |  | 0% |  |

## Escalation Engine Tracker

| Task | Status | % Complete | Notes |
| --- | --- | --- | --- |
| Deterministic escalation rules | Pending | 0% |  |
| Escalation domain routing | Pending | 0% |  |
| Escalation summary generation | Pending | 0% |  |
| Engineer handoff formatting | Pending | 0% |  |

## UI Tracker

| Task | Status | % Complete | Notes |
| --- | --- | --- | --- |
| Chat interface | Pending | 0% |  |
| Citation rendering | Pending | 0% |  |
| Workflow progression UI | Pending | 0% |  |
| Escalation display | Pending | 0% |  |

## Stage 2 Success Metrics

| Metric | Target | Current |
| --- | --- | --- |
| Workflow routing accuracy | >75% | Not Started |
| Escalation trigger validation | SME validated | Not Started |
| End-to-end troubleshooting flow | Operational | Not Started |
| Workflow execution success | High-confidence | Not Started |

## Stage 2 Gate Criteria

Required Before Advancement

- Workflow routing operational

- Workflow execution operational

- Escalation operational

- UI operational

- End-to-end troubleshooting sessions functional

# Stage 3 — Operational Validation & Stakeholder Demonstration

Stage Objectives

- Validate operational usefulness

- Validate workflow trust

- Validate escalation quality

- Prepare Phase 1 recommendation

## Validation Tracker

| Validation Activity | Status | Owner | Notes |
| --- | --- | --- | --- |
| Support engineer walkthrough | Pending | Caiya |  |
| Engineer workflow review | Pending | SMEs & Caiya |  |
| Escalation review session | Pending | Caiya |  |
| Retrieval usefulness evaluation | Pending | SMEs |  |

## Demo Scenario Tracker

| Scenario | Status | Notes |
| --- | --- | --- |
| Known CAT-1 incident | Pending |  |
| Ambiguous symptom scenario | Pending |  |
| Escalation-required scenario | Pending |  |

## Stakeholder Readiness Tracker

| Deliverable | Status | Notes |
| --- | --- | --- |
| Demo environment | Pending |  |
| Architecture summary | Pending |  |
| KPI summary | Pending |  |
| Feedback summary | Pending |  |
| Phase 1 recommendation | Pending |  |

Final Success Metrics

| Metric | Target | Current |
| --- | --- | --- |
| SME workflow approval | Positive | Not Started |
| Retrieval usefulness feedback | Positive | Not Started |
| Escalation usefulness feedback | Positive | Not Started |
| Stakeholder confidence for Phase 1 | Achieved | Not Started |